## Slide 1
Software Engineering
Department of Computer Science and Engineering
Software Project Management, Architecture & Design
Acknowledgement: Dr. Phalachandra HL, Prof. Anand MS, authors of the prescribed textbooks and materials sourced online.
Software Project Management

## Slide 2
Department of Computer Science and Engineering
List of Contents
RACI Matrix
Steps to create RACI Matrix
Example
RACI Matrix Charts

## Slide 3
RACI Matrix
RACI matrix is a simple approach to defining project roles and responsibilities that help produce desired outcomes.
RACI is an acronym for Responsible, Accountable, Consulted, and Informed.
Responsible: This person is responsible for taking action and ensuring that tasks on the project are being worked on.
Accountable: This is someone who ensures all the responsibilities are assigned properly, approves or rejects work or decisions , and ensures that everything is successfully and timely delivered. There should be only one A for one deliverable.
Consulted: This is the person the team consults about various topics and actions, an expert.
Informed: Someone who should be updated on progress once everything is done and dusted but isn’t directly involved in the process.

## Slide 4
Create a RACI Matrix
Factors to consider before creating a RACI Matrix:
One person should have only one type of responsibility
Assign a single Accountable person per deliverable
Every task should be associated with Responsible and Accountable roles while it is not mandatory to ask for outside input if the task is not overly complex
Steps to create a RACI Matrix:
List project phases, tasks, or milestones in the left most column
Enter team members or roles in the top row
For each task, assign R (Responsible), A (Accountable), C (Consulted), or I (Informed) to each person in the corresponding row.

## Slide 5
Example

## Slide 6
THANK YOU
‹#›
Department of Computer Science and Engineering
Software Project Management