## Slide 1
THANK YOU
‹#›
Department of Computer Science and Engineering
Software Project Management
Acknowledgement: Dr. Phalachandra HL, Prof. Anand MS, authors of the prescribed textbooks and materials sourced online.

## Slide 2
Department of Computer Science and Engineering
List of Contents
Quality Management
Quality Planning
Quality Assurance
Quality Control
Metrics to measure Quality
Quality Management

## Slide 3
Quality Management
Quality is simply what the customer or stakeholder needs from the project deliverables
Quality management is the process of defining quality standards for the deliverables of a project.
Project quality management can be simply defined as the combination of quality planning, quality assurance and quality control activities
Quality Planning
Quality Assurance
Quality Control

## Slide 4
Quality Planning
Quality planning involves determining the key elements essential for a project's success. During the planning phase, this process identifies critical factors, outlines necessary resources, defines the required steps, and sets the specifications that must be met to achieve project goals.
The quality plan includes:
Objectives
Processes
Roles and responsibilities
Applied standards
Metrics to measure quality

## Slide 5
Quality Assurance
Quality Assurance (QA) is a quality management process that involves setting standards, guidelines, and procedures to prevent quality issues and ensure the product or service's integrity throughout its development.
Two principles of Quality Assurance:
Fit for Purpose: Ensures that the product or service fulfills its intended purpose.
Right First Time: Emphasizes addressing mistakes immediately to maintain quality from the start.

## Slide 6
Quality Control
The main role of quality control is to ensure rules are being followed and that the expected project quality standards are met.
Quality Control
Focuses on testing and verifying the quality of the final product or service after it has been delivered.
Quality Assurance
Concentrates on planning and implementing measures to prevent risks that might impact quality during the production process.

## Slide 7
Metrics to Measure Quality
Customer Satisfaction: Indicates how well the product meets customer expectations
First Pass Yield (FPY): Percentage of products or services that meet quality standards without needing rework.
Cost of Quality (CoQ):Total cost incurred to prevent, detect, and address product defects.
Return Rate: The percentage of products returned by customers due to quality issues.
Cycle Time: The time taken to complete a specific task or process in production.
Mean Time to Failure (MTTF):he average time a product operates before it fails.

## Slide 8
THANK YOU
‹#›
Department of Computer Science and Engineering
Software Project Management